Sprint 2 Plan

# Sprint 2

Total Story Points: 16 Total Hours: 40

## Current Velocity: 16

## Story 02: Permit Visibility

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| TO1 | Permit portal | 2 |  |
| TO2 | UI front end for permits | 3 |  |
|  | Story Points: 3 Total Hours: | 5 |  |

## Story 05: Track Fines

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| TO1 | Fine UI display | 2 |  |
| TO2 | Integration into front end systems | 3 |  |
|  | Story Points: 3 Total Hours: | 5 |  |

## Story 09: Update Permit Information

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| TO1 | Editing system | 4 |  |
| TO2 | UI integration | 2 |  |
|  | Story Points: 3 Total Hours: | 6 |  |

## Story 16: View Permit Status

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| TO1 | UI integration and design | 2 |  |
|  | Story Points: 2 Total Hours: | 2 |  |

## Story 17: Change Registered Vehicle

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| TO1 | Table editing | 2 |  |
| TO2 | UI integration/design | 2 |  |
|  | Story Points: 2 Total Hours: | 4 |  |

## Story 18: View Issued Fines

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| TO1 | Fine lookup | 4 |  |
| TO2 | UI integration/design | 2 |  |
|  | Story Points: 3 Total Hours: | 6 |  |

## Incomplete Tasks from Sprint 1

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 01-TO4 | Front End Framework | 4 |  |
| 03-TO1 | Create Permit Issuing Form | 1 |  |
| 03-TO2 | Connect Form to Database | 2 |  |
| 04-TO1 | Add Parking Rules to Front-end UI | 2 |  |
| 04-TO2 | Integrate Parking Rules Into Permit Application | 1 |  |
| 06-TO2 | Front-end to back-end Search Communication | 4 |  |
| 15-TO1 | Design Permit Application Form | 1 |  |
| 15-TO2 | Connect Application Form to Database | 3 |  |
| 15-TO3 | Database Acceptance Conditions (Required Fields etc.) | 4 |  |
|  | Story Points: Total Hours: | 22 |  |