Sprint 4 Plan

# Sprint 4

Total Story Points: 15 Total Hours: 35

## Current Velocity: 15 Total House Taken: 31

## Story 08: Renew Permit

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task ID | Task Description | | Estimate | Assigned to | Taken |
| T01 | Add editing to database | | 3 | Ashleigh/Steph | 3 |
| T02 | Create front-end permit renew option | | 2 | Blake | 3 |
|  | Story Points: 2 | Total Hours: | 5 |  | 6 |

## Story 11: Issue Parking Violations

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task ID | Task Description | | Estimate | Assigned to | Taken |
| T01 | Create Parking violation form | | 1 | Blake | 1 |
| T02 | Link front-end to database | | 1 | Blake | 1 |
| T03 | Create database for parking violations | | 1 | Ashleigh/Steph | 2 |
|  | Story Points: 2 | Total Hours: | 3 |  | 4 |

## Story 12: View Existing Citations

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task ID | Task Description | | Estimate | Assigned to | Taken |
| T01 | Adding citations to user info database section | | 1 | Blake | 2 |
| T02 | link front-end citation to database | | 1 | Blake | 1 |
| T03 | Design front-end for viewing citations | | 2 | Alex | 1 |
|  | Story Points: 3 | Total Hours: | 4 |  | 4 |

## Story 20: Permit Expiration Notification

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task ID | Task Description | | Estimate | Assigned to | Taken |
| T01 | Code for recognising expiration | | 4 | Blake | 3 |
| T02 | Popup box for notification | | 1 | Blake | 1 |
| T03 | Design expiration notification | | 1 | Alex/Sophie | 1 |
|  | Story Points: 4 | Total Hours: | 6 |  | 5 |

## Story 13: Smoking Violations

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task ID | Task Description | | Estimate | Assigned to | Taken |
| T01 | Smoking rules/regulations | | 1 | Sophie | 1 |
| T02 | Smoking database | | 2 | Ashleigh/Steph | 1 |
| T03 | Smoking database integration | | 2 | Blake | 2 |
| T04 | Smoking Violation Form Design | | 1 | Alex | 1 |
|  | Story Points: 2 | Total Hours: | 6 |  | 5 |

## Story 27: Health and Safety Violations

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task ID | Task Description | | Estimate | Assigned to | Taken |
| T01 | H&S violations database | | 2 | Blake | 1 |
| T02 | Integration into app | | 2 | Blake | 1 |
| T03 | Create Data Entry Form | | 1 | Dylan | 1 |
| T04 | H&S Form Design | | 1 | Alex | 1 |
|  | Story Points: 2 | Total Hours: | 6 |  | 4 |

## Additional Tasks Based On Client Feedback

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task ID | Task Description | | Estimate | Assigned to | Taken |
| T01 | Visible error trapping for database input | | 3 | Blake | 2 |
| T02 | User interface finalization | | 2 | Group | 1 |
|  | Story Points: | Total Hours: | 5 |  | 3 |